# AI - POWERED NUTRITION ANALYZER FOR FITNESS ENTHUSIASTS

**TEAM ID**

# TEAM LEADER

## : PNT2022TMID07108

: M.SIBI

**TEAM MEMBERS :** SANJAY

SHIVAM KUMAR

SUNDHAR KRISHNAN

**Project Planning Phase**

**(Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional  Requirement (Epic) | User  Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint 1 | Registration | USN-1 | As a analyzer , I can register for the application by entering my email, password,  and confirming my  password | 2 | High | SIBI |
| Sprint 1 |  | USN-2 | As a analyzer, I can register for the application through Gmail | 1 | Medium | SANJAY |
| Sprint 1 | User Confirmation | USN-3 | As a analyzer, I will receive confirmation email once I have  registered for the application | 1 | High | SHIVAM KUMAR |
| Sprint1 | Login | USN-4 | As a analyzer, I can log into the application by entering email & password | 2 | High | SUNDHARA KRISHAN |

**Project Tracker, Velocity & Burndown Chart:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Total Story Points | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End  Date) | Sprint Release Date (Actual) |
| Sprint-1 | 20 | 4 Days | 24 Oct 2022 | 27 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 5 Days | 28 Oct 2022 | 01 Nov 2022 | 20 | 04 Nov 2022 |
| Sprint-3 | 20 | 8 Days | 02 Nov 2022 | 09 Nov 2022 | 20 | 11 Nov 2022 |
| Sprint-4 | 20 | 9 Days | 10 Nov 2022 | 18 Nov 2022 | 20 | 19 Nov 2022 |